Proposal
1. Team member names
  1. Christopher Henry
  2. Andrew Huggins
  3. Reece Johnston
  4. Michael Jones
  5. Vineela Kakani
  6. Saivamsikrishna Kanukanti
2. Given name
  1. Team C
3. Our name
  1. Team C
4. Title of the project
  1. Theater Ticket Software
5. A brief overview (scope) of the project
  1. Deliverables
    1. Progress Reports
    2. Requirement Specification Document
    3. Project Management Document
  2. Functionality
    1. Purchase Ticket
      1. get user name
      2. get user address
      3. get user payment method
      4. update Ticket Database
    2. Print Receipt
      1. print user name
      2. print date
      3. print purchase amount
      4. print ticket numbers
    3. Purchase Season Ticket
      1. set date range/season
      2. get user name
      3. get user address
      4. get user payment method
      5. update Ticket Database
    4. Update Ticket Database
      1. update for purchase ticket
      2. update for purchase season ticket
      3. update for refund ticket
      4. update for refund season ticket
    5. Cancel Payment/Refund Purchase
      1. lookup user name
      2. verify name
      3. verify address
      4. verify date
      5. refund purchase amount
      6. update Ticket Database
  3. Data
  4. Technical Structure
6. Initial constraints or assumptions
  1. We have roughly 8 weeks to get the Requirements Analysis and Specification
  2. All team members are part-time; roughly, 13% daily percentage to work on this project
  3. Assume that the Customer acknowledges this time constraint; that we will mostly likely not produce a working prototype
7. Some suggested analysis classes
  1. Customer(Ticket Buyer): purchases tickets/season tickets
  2. Ticket Seller(User) user of the application that gathers customer information
  3. Ticket: the object being purchased by the customer
  4. Ticket Selling System(GUI): the layout of the system for the user
    1. Seat Availability Management
  5. Ticket Database: queries can be made against the database to update availability of tickets
8. Communication method
  1. Mostly through email, meeting for a brief weekly meeting???
  2. conference calls/hangouts(Uber Conference)
9. An idea of how we’ll start
  1. Kickoff Meeting in person/conference call